## Slide 1: Internship 2022 Progress report on E-tricycle Name: Brian Muindi

## Slide 2: Internship 2022 Progress report on E-tricycle Name: Brian Muindi

## Slide 3: Tasks completed last week
[#Github issue 11]Mechanism for starting motor
Why select the electromagnetic clutch?
High precision torque control
Superior durability and long life
Stable slip torque

## Slide 4
[#Github issue 19]3D modelling of the tricycle
Parts redesigned
Steering
Braking mechanism
Rear wheels
Motor positioning

## Slide 5: Tasks in this week
[#Github issue number 20] Shaft design

## Slide 6
[#Github issue number 21] Design of chain drive
No of teeth on sprockets
Length of chain

## Slide 7: Timeline
Month | Intern week | Tasks
Jan |  | 
 | Week 1 | Taking measurements and 3D modelling of the tricycle Mechanism for starting the motor Identification of parts
 | Week 2 | Design of chain drive Shaft design Acquisition of parts
 | Week 3 | 
Feb | Week 4 | 
 | Week 5 | 
 | Week 6 | 
 | Week 7 |