## Slide 1: Jibebe Internship 2022 Progress report Name: Paul Moses

## Slide 2: Tasks completed last week
[#4] Charge Controller Acquiring– The controller was accurately sized and process of acquring started
[#5] BLDC Motor Controller Acquiring - The motor was accurately sized and process of acquring started

## Slide 3: Tasks in this week
[#4] Research and acquire appropriate charge controller for the charging system
[#5] Research and acquire appropriate Throttle Switch for the speed control
[#6] Integrate separate subsystems and test
[#11] Mechanism for starting Motor
[#17] Simulation of motor operation

## Slide 4: Timeline
Month | Intern week | Tasks
Jan |  | 
 | Week 1 | Design of required Battery Pack for Motor and Speed Control
 | Week 2 | Acquisition and procurement of required components
 | Week 3 | Testing of components for tricycle and design of tractor electric system
Feb | Week 4 | Integration of ordered parts to final tricycle implementation. Procurement of components for tractor
 | Week 5 | Solving miscellaneous issues arising from tricycle. Testing of tractor components
 | Week 6 | Testing of tractor components

## Slide 5: Timeline
Month | Intern week | Tasks
Feb | Week 7 | Integration of final electric system for tractor
March | Week 8 | Integration with other subsystems