Jibebe Internship 2022

# Progress report

Name: Adho Mamo

## Tasks completed last week

- [#7] Identification of parts used in making the robot car- Parts to be used in making the robot car was identified with its specification and what each part is used for.

- [#8] A drawing of the chassis for the robot car- The chassis that is the bottom chassis and the upper chassis was drawn using the AutoCAD software. The drawing also included the attachment parts.

Arduino Mega

DC motor           Ultrasonic sensor Motor shield

Radio Frequency        Buzzer

Wheels       Servomotor        GPS                Gyroscope

## Tasks in this week

- [#9] Circuit diagram of the robot car – draw the circuit diagram using the fritzing software.

## Timeline

| Month | Intern week | Tasks |
| --- | --- | --- |
| Jan |  |  |
|  | Week 1 | Identification of parts and drawing of the chassis diagram. |
|  | Week 2 | Circuit diagram and acquisition of parts. |
|  | Week 3 |  |
| Feb | Week 4 |  |
|  | Week 5 |  |
|  | Week 6 |  |
|  | Week 7 |  |